# ICJIA Research Hub — Pre-Launch Content Checklist

The content still to be added in the CMS before the new Research Hub goes public

Prepared July 16, 2026 · a snapshot of the project roadmap’s content items

## The short version

The new Research Hub is a complete, working draft at the private preview address. The engineering is built and continuously tested; what remains before it can go public is mostly content — things that need to be written or uploaded in the content system (Strapi) — plus the go-live coordination handled separately.

This is a plain-language checklist of that remaining content, for planning and assignment.

At a glance:

- 2 items can be written today, no technical work needed.

- 5 items need a small one-time change to the content system first (a new field or link), then content entry.

- 1 item is a content sync at go-live.

This is a snapshot for hand-off. The live, always-current version of this list lives on the project roadmap (in the app under “Roadmap”, and in the code repository as ROADMAP.md), which is updated as each item is completed.

## 1. Ready to write now — no technical work needed

A content editor can do these in the CMS today.

- Homepage content — author the “Hub Home” entry.

  - Adds the homepage hero photo, the “Topics in Research & Analysis” image, and the real homepage headline and introduction.

  - These are placeholders today, and the homepage is the first thing every visitor sees.

- Project descriptions (5 project pages) — write the real write-up for each project.

  - The five project pages currently share the same seeded placeholder text (the “Justice Counts” body).

  - Each project needs its own summary/description.

## 2. Needs a quick content-system change first, then content

For each of these, a developer makes a small one-time change in the CMS (adds a field or a relationship); after that it is ordinary content entry.

- Center photos — a photo for each research center.

  - Technical step first: add an image field to the Center type. Then: upload one photo per center.

  - Center pages have no photo today.

- Dataset thumbnails — a small preview image for each dataset.

  - Technical step first: add an image field. Then: upload the thumbnails.

- “Filter articles by center” — connect each article to its research center.

  - Technical step first: add a link between centers and articles. Then: tag each article with its center.

  - This turns on the design’s “All Centers” filter on the Articles page. (Right now a center is only implied by the author’s name.)

- Related Publications & Related Resources on project pages — link each project to its related publications and downloadable resources.

  - Technical step first: add the links/fields. Then: fill them in per project.

- Article “Related Content” links — a place to add hand-picked external links on an article.

  - Technical step first: add the field. Then: fill it in where useful.

  - (Related apps and datasets already appear automatically when they are linked.)

## 3. At go-live — a content sync

- Bring over newer articles — pull in any articles published on the current live Hub since this draft was built, so nothing is missed at the switch-over.

## For context — not content (handled separately)

These remaining launch steps are not content and are tracked on the roadmap, listed here only so the picture is complete: design sign-off, a live screen-reader accessibility session, the main-site address switch-over (so icjia.illinois.gov/researchhub/… points at the new site), and the search-engine settings flipped on at go-live. Separately, two obsolete internal content types (centerhome, projecthome) are scheduled for removal after July 31, 2026.

Need any row broken down further — e.g., a line per center, per project, or per dataset — or an owner and target date added to each? The development team can expand this into a working tracker.